## Slide 1: AGILE PRESENTATION
By Gabriel Sarinana

## Slide 2: SCRUM-AGILE ROLES
Development Team
  Works on making the “Done” product
  Team collaborates as a single unit with different specialties
    Testers
    Developers
    Analysts
  Programs/develops product within a sprint life cycle
  Tests the application
  Testers work with developers to report bugs or feedback to fix or improve product

## Slide 3: SCRUM-AGILE ROLES
Product Owner
  Is the sole person responsible for managing the Product Backlog
  Ordering the items in the Product Backlog to achieve goals and missions.
  Ensuring that the Product Backlog is visible, transparent, and clear to all
  Ensures the Development Team understands items in the Product Backlog to the level needed
  Liaison between the Scrum Agile team and the customer
Scrum Master
  Is the servant-leader for the Scrum Team and ensures they adhere to Scrum theory, practices, and rules
  Helps the Scrum Team understand the need for clear and concise Product Backlog items
  Facilitates Scrum events as requested and needed
  Serves the Development Team as
    Helping to create high-value products
    Removing impediments to the Development Team’s progress
    Coaches the Development Team in self-organization and cross-functionality

## Slide 4: SDLC AGILE PHASES
Planning
  Outline the application, needs, and purpose
  Product owner and customer discuss vision of what the product needs to be so a product backlog can be created for the product
Requirement Analysis
  Requirements for the application are researched and a specification document is created
  Input from the customer of what the requirements need to be
Design
  Different design approaches are discussed among stakeholders, team, and is documented with a DDS (Design Document Specification)
Implementation
  Software is developed/coded
  One or more developers work to develop components of the application that will be released

## Slide 5: SDLC AGILE PHASES
Testing
  Each module or unit is tested to ensure the product is working or if changes need to be made
Deployment
  This phase releases product to the customer to be used
Maintenance
  During this phase, ongoing support is provided to keep the product running and resolve any new bugs.

## Slide 6: WATERFALL DEVELOPMENT VS AGILE
Pros of Waterfall
  Extensive planning
  Development method that is linear and sequential
  Distinct goals for each phase of development
  Determines the end goal early
  Uses clear structure
  Transfers information well
Cons of Waterfall
  Very rigid
  Difficult to make changes because of the “once a phase is complete, there is no turning back”
  Makes changes difficult
  Excludes the client and/or user
  Delays testing until after completion

## Slide 7: WATERFALL DEVELOPMENT VS AGILE
Pros of Agile
  Flexibility
    Adaptable to changing development environments, requirements, and development teams
  Open to discovery
    Allows to be more open-minded
  Immediate feedback
  Less defective products
  Focus on customer value
  Stakeholder collaboration
  Enhanced team morale and motivation
Cons of Agile
  Lack of documentation
  Lack of predictability
  Dependency on customer availability
  Dependency on team dynamics

## Slide 8: WATERFALL OR AGILE?
  Agile would be the preferred method of choice due to its flexibility and includes the customer with development journey of their product.
  Team development, morale, ownership is at a more advantageous state with agile methodology. Teams would commit more into development higher quality products.
  Agile method allows for better designs, creativity, and it involves the customer from start to finish.

## Slide 9: References
  Charles G. Cobb. The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley; 2015. Accessed August 19, 2024. https://search-ebscohost-com.ezproxy.snhu.edu/login.aspx?direct=true&db=nlebk&AN=937009&site=ehost-live
  Schwaber, K. S., & Sutherland, J. S. (2020). Scrum Guide | Scrum Guides. Scrum Guides. https://scrumguides.org/scrum-guide.html
  Elysium Academy Support. (2017). What are the Software Development Life Cycle (SDLC) phases? Https://Guides.Libraries.Psu.Edu/Apaquickguide/Intext. https://www.linkedin.com/pulse/what-software-development-life-cycle-sdlc-phases-private-limited